CVS HEALTH — NETWORK SECURITY ENGINEERING

Current-to-Target Policy Translation

Every confirmed object from this engagement, mapped against Target_Policy_and_Enforcement_Model.docx. Effort is a rough sizing (Low/Medium/High/Retire), not an estimate to commit to.

# 1. Unified File Policy — Current Objects vs. Target

| Current Object | Environment | Current State | Target Requirement | Action | Effort |
| --- | --- | --- | --- | --- | --- |
| Alert-All-SPG (File Blocking + Vuln) | AZ/RI/LV/Retail, 98.9% of rules | File Blocking present, alert-only. Vulnerability: 74% of signatures actually block by default despite the name — verified this session. | Full Unified File Policy: type-block + content-scan together, promoted actions | Rebuild file-blocking + DLP component; vulnerability component is already closer to target than assumed — verify and retain rather than rebuild | Medium |
| hcb_DMZ_security_profile / hcb_GLR_security_profile | Aetna, ~90% of rules | File Blocking, URL Filtering, DLP fields absent entirely | Full Unified File Policy | Build from scratch — no existing component to extend | High |
| hcb_officeext_security_profile | Aetna, 111 rules | File Blocking absent; URL Filtering present but 0 categories actually blocked | Full Unified File Policy | Build from scratch | High |
| SPG-PPOM-All / SPG-LV-Colo-All / SPG-LV-Colo-Exceptions | AZ/RI/LV, ~18 rules (NAB-scoped) | File_Blocking_Best_Practice_SP (real block) + NAB's 22-pattern DLP (alert-only) | Closest existing match to target | Extend scope beyond NAB; promote MBI/SSN/PCI/HICN toward Block per burn-in schedule | Low |
| Meritain-SPG-WG-General/HR/IT/Elevated-Rights | LV-COLO, Meritain-scoped | Real file-blocking + same 22-pattern DLP, alert-only | Closest existing match to target | Confirm decrypt alignment (Section 4 below); promote patterns on same schedule as PPOM | Low |
| hcb_security_profile_grp-Aws | Aetna, 59 rules | File Blocking alert-only; URL Filtering real (11 categories) | Full Unified File Policy | Add DLP component; upgrade file-blocking to match target action set | Medium |
| 7-pattern DLP set (workbook) | Not yet wired anywhere | 2 of 7 live (SSN and PCI, both via NAB, alert-only). 5 unwired. | All 7 wired per Section 2 of target model | Complete 2 patterns needing source data (Driver's License, Member ID); wire remaining 5; set actions per target model's promotion schedule | Medium |

# 2. Content & Domain-Filtering Policy — Current Objects vs. Target

| Current Object | Platform | Current State | Target Requirement | Action | Effort |
| --- | --- | --- | --- | --- | --- |
| 60 Security Policy deny rules (BlockMalicious, Imperva_destinations, etc.) | PA, all environments | Static, hand-maintained IP/domain objects. IP-based, category any. | Exception-tier only under target model, native categories as default | Audit each against native PAN-DB category coverage; retain only what a category can't replace; assign named owner to each retained list | Medium |
| Proxy-Zscaler-Blacklist | PA URL Filtering block field | Static, one-time import from Zscaler, no refresh mechanism | Exception-tier, named owner, defined review cadence | Assign owner; establish refresh process or replace with live EDL | Low |
| SOC-Deny-List-Domain | PA Decryption Policy category list | Confirmed live EDL, hourly refresh, ~18,000 entries (verified via Aetna equivalent), 2 data-quality issues found (bare .ru TLD, stray SHA-256 hash) | Exception-tier, SOC-owned (already meets this) | Clean the 2 identified data-quality issues; confirm same list or equivalent covers AZ/RI/LV consistently | Low |
| Alert-All-SPG / URL-Filtering-Alert-All | PA, AZ/RI/LV/Retail, 98.9% | Zero block actions, any category | Native-category blocking as default per target model | Build native block list (malware/phishing/ransomware/hacking baseline) and apply estate-wide, not left to the NAB minority | High |
| DenyListProd / SOCDenyList (Aetna, Skyhigh) | Skyhigh (Aetna) | Confirmed live, fetch-verified 08/11/2026, 16,648 + 3,009 domain entries combined across the two lists | Exception-tier, named owner | Confirmed already close to target on ownership/freshness; carry equivalent structure into whatever replaces Skyhigh | Low |
| DPS_DenyListProd_AIchatbots / Claude_URLs / CVSH_DPS_Unauthorized_URLs | Zscaler | Custom categories, active DLP scoping use, well-organized naming convention | Exception-tier, already has clear naming/ownership discipline | Use this list's governance model as the template for PA's and Skyhigh's exception-tier naming/ownership going forward | Low |
| WCCP bypass list (58 groups, PBM-ticket-numbered entries) | CVS network layer (Cisco ASA/Firepower, not PA) | Ad hoc, ticket-driven sprawl, no consistent ownership | Exception-tier, named owner, defined review cadence | Audit and consolidate; assign ownership; this sits outside the PA estate and needs its own owning team engaged | High |
| CVSH_DPS_DLP_Approved_URL_Excludes | Zscaler DLP scan-exclusion field | 9 entries excluded from DLP scanning entirely, incl. .windows.net (Azure Storage suffix, not one app) and .service.force.com (Salesforce) | Exception-tier, named owner, scoped narrowly enough not to create a blind spot | Audit whether .windows.net and .service.force.com need to be this broad; any file to any Azure storage account under that suffix currently gets zero DLP inspection | Medium |
| 6 password-protected-file exception categories (CVSH-SupportUploads-Allow, HEDIS_Audit_PP_Uploads, SecureDrop Upload Endpoints, CVSH-CTI-PWD-EXLUDE, CVSH-Legal-PWD-Exclude, CVSH-PWD_Encrypt-Allow) | Zscaler | Each built ad hoc per individual ticket (INC/SCTASK/RITM scattered through descriptions), each implicitly owned by whoever filed that ticket | One named owner, one review cadence per list, per target model Section 3 | Consolidate or cross-reference into a single tracked exception set; assign an actual named owner to each, not the ticket filer by default | Medium |

# 3. Zscaler Content-Blocking Parity — Translation to Palo Alto

Verified directly against the live Zscaler URL Filtering policy export (29 September 2026) and the raw Panorama XML. `Proxy-Zscaler-Blacklist` (PA) and `CVSH-URL-Block` (Zscaler, the custom portion of rule 58) are confirmed the same list — 3,221 of 3,223 entries match (99.9%) — so that piece is already translated; it only needs the refresh/ownership fix already tracked in Section 2 above. Everything below is new.

| Current Object | Platform | Current State | Target Requirement | Action | Effort |
| --- | --- | --- | --- | --- | --- |
| Zscaler AI governance (rules 13,18-25,38,43-49: Allow exceptions, PRD_MCP-Unsanctioned-Block, G-CVSH_AIchatbots_Isolate) | Zscaler | Default Isolate (not Block) for AI_ML_APPS + DPS_DenyListProd_AIchatbots category, 10 named Allow exceptions for sanctioned tools/teams ahead of it, separate hard Block for unsanctioned MCP endpoints | Equivalent AI-tool governance on Palo Alto, beyond the single Claude allow rule | Final build — three mechanisms combined on one rule, confirmed against PAN-OS custom signature documentation. (1) Custom Application `App-AI-Chatbots-Unsanctioned`: signature context `ssl-req-chello-sni` (SSL Client Hello SNI — unencrypted, no decryption required), Pattern Match against the 14 confirmed domains (deepseek.com, chat.openai.com, api.openai.com, openai.com, bard.google.com, gemini.google.com, kenshoo.com, skai.io, jasper.ai, writesonic.com, gong.io, you.com, quillbot.com). (2) Custom URL Category `AI-Chatbots-Unsanctioned-Block` (URL List type), same 14 domains, as a redundant match path and for URL-Filtering-log visibility. (3) Native PAN-DB categories — `artificial-intelligence`, `AI-code-assistant`, `AI-conversational-assistant`, `AI-data-and-workflow-optimizer`, `AI-media-service`, `AI-meeting-assistant`, `AI-platform-service`, `AI-website-generator`, `AI-writing-assistant` — added to the same rule's category field for broad classification beyond the 14 named tools, per Section 3's native-category-first principle. Traffic rule `Global-AI-Unsanctioned-Block`: from inside/Proxy to outside, source Internal-CVS_Aetna-Networks, application = App-AI-Chatbots-Unsanctioned, category = the 9 native categories + AI-Chatbots-Unsanctioned-Block, action deny — no decrypt rule required. Exception rule `Global-AI-Sanctioned-Allow` evaluated first, same zones/source, scoped to sanctioned tools/users mirroring Zscaler's named allow rules, action allow. Per-tool Isolation substitute (PA has no Browser Isolation): Block, Allow-with-decryption-and-DLP, or Prisma Access Browser, decided per currently-isolated tool. | High |
| ALCOHOL_TOBACCO (Zscaler rule 58) vs. alcohol-and-tobacco (Palo CVS URL-Filtering-Proxy-AllI) | Zscaler blocks; Palo permits | Confirmed, direct mismatch — same category, opposite enforcement, no documented reason on the Palo side | One consistent enforcement decision across both platforms | No new Traffic rule. This is a Content-layer profile edit on the existing anchored rule: add `alcohol-and-tobacco` to the Block list in the `URL-Filtering-Proxy-AllI` profile (already attached to the general-population proxy rule). Condition: only valid once that rule itself is brought into compliance with the Section 1 any/any prohibition — do not attach the updated profile to a non-compliant rule. | Low |
| streaming-media (Palo CVS deny-list, blocked) vs. rule 58 (Zscaler, explicitly removed 7/28/2023 — Vimeo on CHSH homepage) | Palo blocks; Zscaler permits | Confirmed, direct mismatch with a documented business reason on the Zscaler side only | One consistent enforcement decision, or a documented exception on the Palo side matching Zscaler's rationale | Build as an exception-then-enforcement pair (Section 7), mirroring Zscaler's Vimeo carve-out exactly. (1) Custom URL Category `Approved-Streaming-Exceptions` (URL List type), seeded with vimeo.com and any other sites Zscaler's 2023 change intended to cover. (2) Exception rule `LAN-TO-INTERNET-PROXY-STREAMING-EXCEPTION`: same zones/source/scope as the existing streaming-media rule, category Approved-Streaming-Exceptions, action allow, placed immediately above the existing streaming-media block. No change to the existing enforcement rule itself. | Low |
| PROFANITY, WEB_BANNERS, FILE_HOST, TASTELESS, VIOLENCE, ENCR_WEB_CONTENT, SOCIAL_ADULT, SOCIAL_NETWORKING_GAMES (Zscaler rule 58) | Zscaler | 8 categories blocked on Zscaler with no corresponding PAN-DB category on Palo — finer-grained than Palo's taxonomy | Equivalent blocking coverage on Palo for categories PAN-DB doesn't natively define | No new Traffic rule — a Content-layer profile edit. Build one consolidated custom URL Category `PA-Supplemental-Block-Categories` (Category Match or URL List type) covering the 8 categories' equivalent content, and add it to the Block list of the URL Filtering profile already attached to the existing general-population proxy rule(s). Do not build 8 separate categories unless differentiated action per category is required. | Medium |
| dating, dynamic-dns, encrypted-dns, online-storage-and-backup, internet-communications-and-telephony (Palo CVS deny-list) | Palo blocks/decrypt-flags; Zscaler's rule 58 does not block | Genuine divergence — not an expected security-layer split like malware/phishing/ransomware (which Zscaler handles via ATP, not URL Filtering) | One consistent enforcement decision per category across both platforms | Decision determines which side changes, but the mechanism is a Content-layer profile edit either way — no new Traffic rule. If Zscaler is to match Palo: add DATING, DYNAMIC_DNS, DNS_OVER_HTTPS, and the nearest equivalents for online-storage-and-backup/internet-communications-and-telephony to Zscaler rule 58's `urlCategories` array. If Palo is to match Zscaler: remove the corresponding categories from the Block list in `URL-Filtering-Proxy-AllI` (moves them to Allow/Alert, not a new rule). | Medium |
| CUSTOM_17 (Zscaler rule 58, second custom category) | Zscaler | Referenced in rule 58 but absent from the Custom URL Categories export — almost certainly a TLD-type object (likely PRD-CVSH-TLD-Block), a different object type the URL-category export doesn't capture | Confirmed content and a Palo-side equivalent if one is needed | Not yet actionable as a Palo build — this is a data-gathering step, not a rule spec. Pull the Zscaler TLD Categories export (`Policies > Access Control > Internet & SaaS > URL Categories`, TLD type) to get CUSTOM_17's actual contents. Once confirmed, if a Palo equivalent is needed it would be a Custom URL Category of the nearest matching type (Palo doesn't have a distinct TLD-category object type — a domain-pattern custom category is the closest equivalent) added to the same profile as row 4. | Low |

# 4. Tenant Restriction Policy — Current Objects vs. Target

Note: unlike File Policy and Content/Domain-Filtering Policy, Tenant Restriction is not a one-time project with a closeable end state. New vendors (Microsoft, Claude, and Google so far) are added on an ongoing basis as the business requires tenant-level control over additional SaaS platforms. The rows below reflect the vendors onboarded to date; track this as a standing, repeatable workstream using the four-step onboarding procedure in Target_Policy_and_Enforcement_Model Section 4, not as a backlog to be emptied.

| Current Object | Environment | Current State | Gap Against Target | Action |
| --- | --- | --- | --- | --- |
| LAN-TO-INTERNET-DECRYPT-MS-LOGIN | Aetna (Middletown + Windsor) | Rule exists, matches correct category, confirmed disabled=yes on both instances | Decrypt layer not enabled — fails Section 4, condition 1 | Enable; this is the lowest-effort fix of any Tenant Restriction gap — the rule already exists correctly built |
| MERITAIN-TO-INTERNET-MICROSOFT-LOGIN | LV-COLO (Meritain-scoped) | Confirmed enabled, correctly matches the 4 target domains | Scope doesn't align with header-insertion rule — fails Section 4, condition 2 | Re-scope Block-MS-Personal-Accounts to Meritain-Users-Subnets, or build a matching header rule for this population |
| Block-MS-Personal-Accounts / TEMPORARY-DLP-TEST-URL-CAT | AZ/RI/LV, single test host (10.47.152.25) | Header-insertion correctly built, scoped to one host outside any enabled decrypt population | Fails Section 4, conditions 1 and 2 simultaneously | Retire this pilot; rebuild per target model with decrypt and header-insertion co-scoped to the intended real population |
| Block-Personal-Accounts | AZ/RI/LV | Second header-insertion object found, targets login.live.com, wiring status not verified | Unknown — requires the same verification as above before any conclusion | Locate the referencing rule and its scope before deciding whether to retire or extend this one |
| RI Tenant Restriction rollout attempt | RI | Per Firewall Engineering: implemented, hit a proxy-related bug, rolled back | No current implementation; prior attempt undocumented in the config itself | Do not treat as "never attempted" — investigate the specific bug before reattempting, or the same failure likely recurs |
| Palo Alto tenant-restriction mechanism — Microsoft and Claude alike | CVS and Aetna Panorama, all segments | No native tenant-restriction feature exists on Palo Alto for any vendor. Every tenant restriction (Microsoft, Claude) is a manually-built decrypt-rule-plus-header-insertion pair — same mechanism, same limitation, regardless of vendor. | Not itself a gap — a platform ceiling to design around, same as Skyhigh's TRv1 ceiling below | Budget every future Palo tenant-restriction rollout (any vendor) as a manual-build, not as configuration of an existing feature |
| ALL-TO-INTERNET-DECRYPT-CLAUDE / ALL-USERS-TO-INTERNET-DECRYPT-CLAUDE | RI, AZ, Vegas | Claude header-insertion rule is built and attached on all three, but the Claude decrypt rule is confirmed disabled on all three — no exceptions found | Same failure mode as Section 4 condition 1 (decrypt not enabled) — header can never insert with decrypt off | Enable the Claude decrypt rule on at least one segment as a pilot, same sequencing as the Microsoft TRv2 pilot recommendation |
| CVSH-MS365_Tenant (Zscaler, rule 25) / Tenant Profile object | Zscaler, Road Warrior | Native Tenant Profile feature under Cloud App Control — not a manually-built header rule. Functionally live (decrypt side enabled), but the Tenant Profile's actual authorized-tenant-ID contents are not in the policy export | Not a gap in mechanism — Zscaler has this feature natively for Microsoft (and a newer Google pilot). Open item is verifying the profile's actual contents | Pull the Tenant Profile object directly from the Zscaler admin console to confirm authorized tenant IDs match CVS Health's actual tenant |
| Skyhigh TRv1 header pair (Restrict-Access-To-Tenants / Restrict-Access-Context) | Aetna and CVS proxies, identical tenant-context GUID on both | Skyhigh supports TRv1 only — this is a platform ceiling, not a configuration gap. TRv2 was never available on Skyhigh for any vendor | N/A while Skyhigh remains in the path — becomes moot once fully replaced by Palo Alto/Zscaler | Do not carry a TRv2 expectation into any interim Skyhigh state; track TRv1-to-TRv2 as a platform migration outcome, not a rule fix |

Segmentation (server/user/business-unit) and the exception-then-enforcement rule pattern (Target Policy Sections 5-6) apply universally to every row above and are not restated per-object — every "Action" in this document is expected to be implemented as an exception-rule-plus-enforcement-rule pair, not a single rule edit.