CVS Health  |  Network Security Engineering

DLP and Content Inspection

Current State and Path to Palo Alto

October 2, 2026  |  Michael J. Martin

Following up on our meeting earlier this week, we ran a spot analysis of the current state of DLP and content inspection. Those capabilities remain in place as they were before the Palo Alto firewalls were introduced, with one narrow change at Rhode Island described below. Moving them onto Palo Alto is the next phase of work, and it will need a license commitment and a lab environment for testing.

# 1. Current state

Web traffic is steered to the proxies by WCCP in the CVS environment (Shea and Rhode Island) and by the proxy PAC file in the Aetna environment.

| Environment | Traffic steering | Inspection today |
| --- | --- | --- |
| CVS – Shea | WCCP to the Skyhigh proxies; both remain in place | SSL decryption configured for content restrictions; DLP not enabled |
| CVS – Rhode Island | WCCP has been disabled; the Skyhigh proxies remain operational for servers configured to use them | Traffic WCCP used to redirect is now processed by Zscaler or directly by the Palo Alto, which provides the decryption and content blocking the proxy did; servers configured with the proxy address still use the Skyhigh proxies (about 1.25 million connections over 15 days) |
| CVS – Las Vegas COLO | Direct to the Palo Alto; some Citrix and application servers still send traffic to the Aetna, Shea and Rhode Island proxies | SSL decryption enabled; a test DLP policy using the temporary Advanced DLP license; a 22-pattern DLP policy supports the Aetna affiliates |
| Aetna – Middletown, Windsor | Proxy PAC file to the Skyhigh proxies | Unchanged: SSL decryption governed by static URL and domain lists; DLP on uploads (SSN, payment card, masked SSN, HICN) |
| Users on managed devices (both companies) | Zscaler client | Zscaler content policy and DLP; 64% of user devices use it |

The one capability reduced with WCCP disabled at Rhode Island is content inspection of plain HTTP traffic there, about 3% of Rhode Island's web traffic. Everything else the proxy did at Rhode Island is covered by Zscaler or the Palo Alto.

At Las Vegas, the Palo Alto DLP policy for the Aetna affiliates has 22 patterns, four of which align directly with the nine DLP classes the Aetna Skyhigh proxy enforces. Citrix and application servers there still send a significant amount of traffic to the Aetna, Shea and Rhode Island proxies: about 132,000 connections from 791 servers over 15 days.

The inspection posture is the same split-tunnel model on every platform. Traffic to Microsoft, Azure, AWS and Google is bypassed and not inspected, by design; decryption and DLP are applied to targeted URL and domain lists. This posture predates the Palo Alto rollout and was not changed by it.

About 96% of direct server web traffic is HTTPS, so on every platform inspection reaches the traffic that is decrypted. That has been true throughout and is what the Palo Alto program builds on.

# 2. Who still uses the proxies

About 19,300 servers sent 4.2 million connections to the proxies over 15 days, and Azure is the largest user. Every environment still depends on them, so they stay in service until each capability moves to Palo Alto.

Data basis. These figures come from Tanium flow data for the application server and Citrix server environments (15 days, approx. Sept 1–16, 2026), cross-referenced against Palo Alto egress firewall logs of Zscaler and CrowdStrike traffic. Together they show how server traffic moves through the egress firewalls and through the proxies.

| Environment (where the servers are) | Servers using a proxy | Proxy connections (15 days) | Share of all proxy traffic | Aetna proxies | Skyhigh Shea | Skyhigh Rhode Island |
| --- | --- | --- | --- | --- | --- | --- |
| Azure | 5,244 | 1.38M | 33% | 56% | 10% | 34% |
| Middletown | 4,231 | 0.96M | 23% | 96% | – | 4% |
| Shea | 2,808 | 0.53M | 13% | 7% | 51% | 42% |
| Windsor | 2,110 | 0.45M | 11% | 91% | – | 9% |
| Rhode Island | 1,828 | 0.29M | 7% | 5% | 31% | 65% |
| Phoenix | 1,049 | 0.20M | 5% | 13% | 42% | 45% |
| Las Vegas | 791 | 0.13M | 3% | 49% | 6% | 46% |
| GCP and AWS | 492 | 0.10M | 2% | 19% | 14% | 67% |
| Other sites | 723 | 0.15M | 4% | 47% | 3% | 50% |
| Total | 19,276 | 4.19M | 100% | 56% | 14% | 30% |

About a fifth of Azure and Las Vegas proxy traffic is Citrix, elsewhere it is almost all application servers. WCCP at Shea redirects additional traffic to the Shea proxies on top of these figures. User traffic through the proxies is not included.

# 3. The path to Palo Alto: three deliverables

The proxies stay in place until Palo Alto matches each capability. The work is three deliverables, in this order.

- Tenant restriction for Microsoft (TRv2) and Claude. This limits Microsoft and AI tools to approved corporate accounts. Today the Skyhigh proxies enforce Microsoft tenant restriction version 1 only, a platform limit they cannot move past, and Zscaler enforces version 2 for its users. On Palo Alto the Claude restriction is built but its decryption rule is not enabled, and the Microsoft TRv2 policy has been tested but is not complete at any site; an earlier RI rollout was rolled back after a proxy interaction issue. Next step: finish both on one pilot segment, verify end to end, then roll out.

- Content policy rebuilt from the Zscaler model. Today's enforcement runs on static, hand-maintained domain lists. The target uses the Zscaler policy the business already manages as its foundation, in three tiers: permitted traffic that is decrypted and inspected; denied categories that are decrypted and blocked; and general category control that reads the destination without full decryption (SSL peek) and redirects to a block page. The third tier needs no decryption, so it can start now. The largest Zscaler block list is already matched on Palo Alto (99.9% of 3,223 entries).

- Targeted DLP use cases. The nine DLP classes (Social Security numbers, payment card numbers, driver's licenses, member and Medicare identifiers, and similar) are rebuilt as structured, targeted use cases, each with its own decryption scope. Full file and content inspection depends on the Advanced DLP license, which on Palo Alto is temporary today and was used to test the capability at Las Vegas; the business needs to procure it for all Palo Alto firewalls to move forward. Without it, only basic functions can be built, and Social Security and card-number matching loses the checksum validation the proxy uses today, which raises false positives.

# 4. What it takes

| Need | Why | Decision or owner |
| --- | --- | --- |
| Advanced DLP license | Full file and content inspection for the nine DLP classes depends on it; the current license is temporary | Commit to procurement |
| Lab environment | Decryption, tenant headers and DLP rules must be proven before production; the RI tenant-restriction rollback shows the cost of testing in production | Fund and stand up |
| Traffic steering migration | Applications still reach the proxies through the PAC file (Aetna) and WCCP (CVS); moving them is the largest effort and gates proxy retirement | Firewall and application teams |
| Parity sign-off per capability | Each proxy function is retired only after Palo Alto is verified against live traffic at each site | Network Security Engineering |

In short: current capabilities are intact apart from HTTP content inspection at Rhode Island, and Palo Alto can take on all three deliverables. What is needed is the license, a lab, and a staged plan to move each capability off the proxies.

Prepared by: Network Security Engineering  |  Data: Tanium 15-day outbound report (approx. Sept 1–16, 2026), Palo Alto egress logs, firewall and proxy configurations  |  October 2026